SAIL Crewing Module

Ship-Cloud Sync Readiness Analysis

| Document | SAIL Crewing Module — Ship-Cloud Sync Readiness Analysis |
| --- | --- |
| Type | Internal Technical Review |
| Module / Branch | Crewing (upgraded_crewing_architecture_v2) |
| Prepared by | Ghazi Anwer, GM-IT |
| Date | 18 June 2026 |
| Classification | Internal |
| Status | Draft for technical review |

# 1. Executive Summary

This document assesses the readiness of the SAIL Crewing module (branch upgraded_crewing_architecture_v2) to adopt the same ship-cloud (ship-shore) offline synchronisation architecture proven in the SAIL Technical (PMS) module. The assessment is read-only analysis; no code was changed and the two codebases were not mixed.

What does not yet exist: there is no change-capture (field-log), no instance identity, no transport (gather/push/pull), no conflict handling, and no sync scheduler. In addition, two crewing-specific problems must be solved that PMS never faced: (a) ship-shore sync must be layered on top of database-per-tenant, and (b) attachments are stored as base64 blobs inside the database and must be externalised first.

Recommended posture: treat “offline-ready” as a vessel server instance (a full crewing app + local database installed aboard that syncs to shore) — the PMS model — not a browser-offline PWA. On that basis the client needs no offline work. A Phase 0 foundation (externalise attachments, standardise the vessel key, define tenant×vessel instance identity, activate updated_at/is_sync) must precede the engine build.

# 2. Overall Readiness Scorecard

Legend: GREEN = ready / minor work.  AMBER = present but needs activation/standardisation.  RED = absent / greenfield / major work.

| Readiness dimension | Rating | Basis |
| --- | --- | --- |
| Schema metadata / sync columns | GREEN | auditColumns (created_at, updated_at, created_by_uuid, updated_by_uuid, is_deleted, is_sync) standard across ~99% of v2 tables. Soft-delete present everywhere. |
| Primary-key / UUID uniqueness | GREEN | 107/108 tables carry a *_uuid text key declared .notNull().unique(); rows are globally sync-addressable. Only tenants is serial-only (master-registry). |
| updated_at reliability (change watermark) | AMBER | updated_at is defaultNow() only — stamped on INSERT, NO $onUpdate; applyAuditUser sets updated_by_uuid but NOT updated_at. Not reliable as a delta watermark; must auto-stamp on UPDATE (or rely on the field-log instead). |
| is_sync activation | AMBER | Column pre-wired on ~99% of tables (documented as the offline-sync flag) but inert — never written or read by any logic. Needs activation in the write layer. |
| FK / dependency sync order | AMBER | Parent→child relationships exist via parent-uuid references (children carry no own vessel column). A documented phased gather/apply order is required; FK enforcement is uneven. |
| Sync engine (gather / push / pull / applier) | RED | Greenfield. Zero field-log capture, zero transport, zero applier. Nothing exists. |
| File / attachment storage | RED | All attachments stored as base64 in-DB (fileData column). Must be externalised PMS-style before sync — large data migration (Phase 0 #1). |
| Conflict resolution | RED | No conflict detection, no conflict log, no resolution policy. |
| Offline startup capability | AMBER | Real JWT auth exists (a plus). But no instance/offline-boot concept; multi-tenant needs MASTER_DATABASE_URL and external master-vessel data; single-tenant fallback exists. Offline ship-auth model is open. |
| Tenant × vessel instance identity | RED | db-per-tenant has no ship/shore instance concept. instance_id must encode tenant + vessel and shore must route pushes correctly. Must be designed. |
| Vessel-key consistency | AMBER | Vessel scope present where needed but typed inconsistently — vessel_id (text), vessel_uuid, and free-text vessel (appraisals). Must converge on one stable key (vuid) before sync. |

Interpretation: the GREEN rows are the inherited strengths; the AMBER rows are pre-wired-but-inactive items needing a focused fix; the RED rows are the genuine build (the engine) plus the two prerequisite hard problems (attachment externalisation, tenant×vessel identity).

# 3. External API / Offline-Startup Dependencies

For a vessel instance to boot and operate with no connectivity, every hard startup dependency must be satisfiable locally. The current blockers/considerations:

- Multi-tenant master registry: getDb() throws “Tenant context required” when isMultiTenantEnabled and no tenant is resolved; multi-tenant mode needs MASTER_DATABASE_URL reachable to resolve domain→tenant. A vessel instance must either run the single-tenant fallback locally or carry a local tenant resolution for its own tenant.

- External master-vessel data: master_vessels (vuid / imo_number / synched_at) is populated from external master data; a ship must already hold its own vessel master row locally to scope sync.

- Authentication offline: real JWT verify exists (jwt.verify, AUTH_BYPASS dev-only), but offline a ship cannot reach an issuer; a cached-token validation or controlled local-trust mode must be defined. This is the only auth gap — the mechanism itself is present.

- Per-tenant lazy migration: migrationRunner applies migrations on first tenant connection; a vessel instance must have run its migration set before going offline (or run it locally at boot against the local DB).

- Single-tenant fallback is the friend here: the existing fallback path (connect directly to DATABASE_URL when no master) is the natural shape for a vessel install of one tenant’s data.

# 4. Database Structure / Sync Readiness

## 4.1 Column coverage

The shared/v2 schema is strongly normalised for sync. auditColumns { created_at, updated_at, created_by_uuid, updated_by_uuid, is_deleted, is_sync } is applied to ~99% of the 108 v2 tables. Soft-delete (is_deleted) is universal — required so deletions propagate as row updates rather than disappearing. 107/108 tables carry a stable *_uuid text key declared .notNull().unique(), so every row is globally addressable across instances.

## 4.2 updated_at auto-stamp status

Gap. updated_at is declared timestamp(“updated_at”).defaultNow() — which stamps only on INSERT. There is no $onUpdate handler, and applyAuditUser() sets updated_by_uuid but does not touch updated_at. Consequently updated_at does NOT reliably change on UPDATE and cannot be trusted as a delta watermark. Resolution: drive deltas from the field-log (authoritative, recommended), and/or add an $onUpdate auto-stamp or stamp updated_at in the repository write layer.

## 4.3 is_sync activation status

Gap. is_sync is present on ~99% of tables and explicitly documented as the offline-sync flag, but it is inert — no code writes or reads it (only a few projections reference it). It must be activated in the same write layer that emits the field-log: new/changed rows marked unsynced; marked synced once shipped.

## 4.4 Vessel-key inconsistency (prerequisite fix)

Flagged as a Phase 0 prerequisite. Vessel scope is present where it belongs but is typed inconsistently across domains: some tables use vessel_id (text), some vessel_uuid, and appraisals uses a free-text vessel name column. Child activity tables carry no vessel column at all — they inherit scope via their parent uuid. Sync scoping (“this ship syncs only its own vessel’s rows”) requires one stable, consistent vessel key (the vessel vuid) on every syncable parent. This must be standardised and back-filled before the engine is built.

# 5. FK Dependencies / Sync Order

Rows must be gathered and applied parents-before-children so foreign references resolve on the receiving instance. Based on the parent-uuid reference map, the phased order is:

| Phase | Tables | Depends on |
| --- | --- | --- |
| Tier 0 | Master / reference data — admin masters (forms & versions, rank groups, available/company ranks, promotion hierarchies, training master, company training reqs), ports, masters, master_vessels | Shore-mastered. ONE_WAY_SHORE→SHIP. No upstream dependency. |
| Tier 1 | Crew master — crewMembersV2; plus activity parents — rh_vessel_records_v2, da_test_records_v2, appraisal_results_v2, vessel_planning_v2 | Depend on Tier 0 (ranks/vessel master). Parent rows must land before their children. |
| Tier 2 | Activity children keyed on parent uuid — rh_crew_records_v2 → rh_daily_records_v2 → rh_fixed/variable_tasks_v2 / violation & NC rows; da_personnel_tested_v2, da_signatures_v2; appr_* sub-rows (competence/behavioural/targets/trainings/recommendations/comments) | Depend on their Tier-1 parent uuid existing first. |
| Tier 3 | Attachment references — da_attachments_v2, crew_*_attachments, vessel_planning_attachments_v2 (after externalisation) | Row reference syncs in delta path; binary travels the separate file-sync channel after the referenced parent row exists. |

Note: child tables reference their parent by uuid rather than always enforcing a DB-level FK; the applier must therefore order by logical dependency (above), not rely solely on declared constraints.

# 6. File & Attachment Storage — Decision

Decision (not an open question): externalise all attachments out of the database, PMS-style. Today every attachment table stores the binary as base64 in an in-DB fileData column (dual fileData / filePath). For sync this is unworkable — base64 bloats ~3× and forces large binaries through the row-delta path.

Target design:

- Move bytes to an external store behind a storage abstraction: S3 (or equivalent object store) on shore; local filesystem on the vessel instance.

- Rows keep a reference only: storage key/path + SHA-256 content hash + byte size (no bytes in the row).

- Files sync on a separate channel: a chunked, SHA-256-verified file-sync processor (the PMS fileSyncProcessor.ts pattern) outside the row-delta path; the row reference syncs in the delta, the binary follows on the file channel.

Attachment tables in scope (all to be externalised):

| Attachment table | Domain / contents |
| --- | --- |
| da_attachments_v2 | Drugs & Alcohol test evidence |
| vessel_planning_attachments_v2 | Vessel planning documents |
| crew_documents_attachments | Crew — general documents |
| crew_visas_attachments | Crew — visas |
| crew_education_attachments | Crew — education certificates |
| crew_licenses_attachments | Crew — licences / CoC |
| crew_training_attachments | Crew — training certificates |
| crew_sea_service_attachments | Crew — sea-service records |
| crew_medical_attachments | Crew — pre-joining medicals |
| crew_doctor_visits_attachments | Crew — doctor visits |
| crew_briefing_attachments | Crew — joining briefings |
| crew_debriefing_attachments | Crew — debriefings |
| cand_documents_attachments | Recruitment — candidate documents |
| cand_visas_attachments | Recruitment — candidate visas |
| cand_education_attachments | Recruitment — candidate education |
| cand_licenses_attachments | Recruitment — candidate licences |
| cand_training_attachments | Recruitment — candidate training |
| cand_sea_service_attachments | Recruitment — candidate sea service |
| screening_b1_attachments | Recruitment — screening (B1) |
| screening_b2_attachments | Recruitment — screening (B2) |

Riskiest item — the data migration. Existing base64 blobs must be extracted, written to the external store, hashed, and the row rewritten to a reference. This is the single highest-risk step in the whole programme: it mutates live attachment rows in every tenant DB. Execute it per-tenant in batches, verify SHA-256 + byte-size on every moved file, keep a dual-read fallback during cutover, and run a full backup + data-integrity verification before and after. This is Phase 0 prerequisite #1.

# 7. Tenant × Vessel Instance Identity (crewing-specific)

PMS assumes one logical database scoped by vessel_id plus an instance_id of SHIP-<code> or SHORE. Crewing is database-per-tenant (each company is its own database, resolved from the JWT domain claim into an AsyncLocalStorage tenant context). Ship-shore sync must therefore be layered on top of tenancy:

- A ship instance = (one tenant database) × (one vessel within it). The instance_id must encode both, e.g. SHIP-<tenant>-<vuid>.

- Shore routing: the shore receiver must route an incoming ship push to the correct tenant database AND apply only that vessel’s rows. The tenant must be validated against the registry — never trusted blind from the wire.

- Sync is intra-tenant: a vessel instance and its shore counterpart live in the SAME tenant database, so once the instance carries the tenant the sync logic itself is tenant-transparent (the existing tenant middleware/connection manager already routes the DB).

- A new sync_settings table (per tenant DB) should hold instance_id and instance_type (SHIP / SHORE), DB-first like PMS, added as an additive migration that auto-applies to each tenant on next connection.

# 8. Vessel-Key Standardisation (crewing-specific)

Directly tied to §4.4 and a hard precondition for correct scoping. Before the engine is built, crewing must converge on one stable vessel key on every syncable parent row:

- Adopt the vessel vuid (stable UUID; master_vessels.vuid, also keyed by imo_number) as the single canonical vessel key.

- Migrate the inconsistent columns (vessel_id text, free-text vessel in appraisals) to that key; back-fill historical rows.

- Confirm the gather walks parent→child so vessel-less child rows are scoped via their parent’s vuid.

Until this converges, any vessel-scoped gather risks mis-scoping (cross-vessel leakage) or dropping rows.

# 9. Current Sync Infrastructure Assessment

Greenfield — confirmed. A full-tree search for any sync/instance/conflict/field-log infrastructure returned zero results. There is no change-capture, no instance concept, no transport, no conflict handling, and no sync scheduler (the only recurring job today is a 60-second tenant connection-pool eviction).

Strengths to exploit — the build starts from a strong base:

- is_sync pre-wired on ~99% of tables (gather has a column to filter on without a migration to add it).

- Single getDb() write choke-point with 77 repositories and zero scattered raw writes — field-log capture can be hooked in ONE consistent layer.

- Real JWT auth already present (domain→tenant) — the prerequisite that blocks the PMS port is already satisfied here; only the offline case remains.

- Per-tenant, additive, idempotent migrations — new sync tables drop in as new .sql files and auto-apply to every tenant DB on next connection.

- Clean modular API (/api/v2, ~600 endpoints) under tenant + auth middleware — a natural home for a /api/v2/sync surface.

# 10. Recommended Action Plan (phased)

## Phase 0 — Foundation (prerequisites; must precede the engine)

- Externalise attachments [DECIDED]. Storage abstraction (S3 shore / local-FS ship), rows keep reference + SHA-256 + size, plus the staged blob-extraction data migration (riskiest item).

- Vessel-key standardisation. Converge on vuid on every syncable parent; back-fill vessel_id / free-text vessel.

- Tenant × vessel instance identity. sync_settings table + instance_id (SHIP-<tenant>-<vuid>) / instance_type; define shore push-routing contract.

- updated_at auto-stamp + is_sync activation as needed (auto-stamp on UPDATE; write/read is_sync in the write layer).

## Phase 1 — Change capture

- sync_field_log table + a logFieldChanges() helper hooked at the getDb()/repository layer; start logging (no transport yet).

## Phase 2 — Sync configuration

- A syncConfig declaring per-domain categories: ship-authored activity (rest-hours, drugs-alcohol, appraisals, crew briefings/medical) = two-side editable; office masters = one-way shore→ship; recruitment / promotions / training-needs = shore-only (off the wire).

## Phase 3 — Engine

- Gather (unsynced, vessel-scoped, intra-tenant) → push/pull batches → one-way applier + conflict detection/log, parents-before-children.

## Phase 4 — Automation & API

- Ship-only auto-sync scheduler (+ pruning / health), added to the existing startup flow.

- /api/v2/sync/{push,pull,status} endpoints under the existing tenant + auth middleware.

## Phase 5 — Pilot

- Pilot one vessel in one tenant end-to-end before fleet rollout.

# 11. Top Sync Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Attachment blob externalisation data migration (extract base64 → external store → replace with reference + hash) | HIGH | Riskiest single step. Stage per-tenant in batches; verify SHA-256 + byte-size after each move; dual-read fallback during cutover; full backup + verify-data-integrity before and after. |
| Vessel-key inconsistency causes mis-scoped or dropped sync rows | HIGH | Standardise on a single stable vessel key (vuid) on every syncable parent BEFORE building the engine; backfill free-text vessel (appraisals) to vuid. |
| Tenant × vessel mis-routing → cross-tenant data leak | HIGH | instance_id carries tenant+vuid; shore validates the tenant before apply and runs the apply inside the tenant ALS; never trust ship-supplied tenant without registry check. |
| updated_at not auto-stamped on UPDATE → missed deltas | MEDIUM | Drive deltas from the field-log (authoritative), not updated_at; or add $onUpdate / stamp updated_at in the write layer. |
| is_sync inert → gather returns everything or nothing | MEDIUM | Activate is_sync in the same write layer that writes the field-log; backfill existing rows to a known state at engine go-live. |
| Greenfield engine scope / schedule | MEDIUM | Reuse the proven PMS patterns (syncConfig, logFieldChanges, gather/push/pull, one-way applier, conflict log) rather than re-deriving; deliver in phases. |
| Offline ship authentication (no connectivity at sea) | MEDIUM | Define cached-token validation against synced user masters or a controlled local-trust mode; JWT mechanism already exists, only the offline case is open. |
| Conflict on ship-authored + office-reviewed records | MEDIUM | Adopt the PMS conflict model with an explicit per-category policy (field-level merge vs last-write-wins) and a conflict log for human review. |

# 12. Discussion Points for the Tech Team

- Confirm “offline” = vessel server instance (PMS model), not a browser-offline PWA. This single decision determines whether ANY client-side offline work (IndexedDB / service worker) is in scope. Recommendation: server instance, for consistency with PMS.

- Approve the instance_id scheme SHIP-<tenant>-<vuid> and the shore push-routing / tenant-validation contract.

- Sign off the attachment-externalisation decision and the data-migration window (riskiest step; per-tenant, backed up, hash-verified).

- Agree the conflict policy per category for ship-authored + office-reviewed records (field-level merge vs last-write-wins).

- Decide the offline ship-auth model (cached-token validation vs controlled local-trust).

- Confirm which domains are allowed aboard at all (recruitment / promotions are recommended shore-only / off the wire).

- Select the pilot tenant + vessel and confirm it is migration-current with its vessel master present locally.

Prepared by Ghazi Anwer (GM-IT). Internal technical review — analysis only; no code changes. Based on read-only inspection of crewing branch upgraded_crewing_architecture_v2 at the time of writing.